📊 What's in koha_recovery.sql

The backup is a 180 MB MySQL dump from Mountain Top University Library with 159 tables. The key data relevant to your new system:

| Koha Table | New Table | Rows |
| --- | --- | --- |
| branches | libraries | 1 (MTU) |
| categories | patron_categories | 8 |
| itemtypes | item_types | 10 |
| borrowers | patrons | 3,998 |
| biblio + biblioitems | biblios | 11,530 |
| items | items | 11,628 |
| issues + old_issues | issues | 18 |
| accountlines | fines | 7 |
| auth_header | authorities | 24,328 |
| opac_news | news | 5 |
| aqorders | orders | 7 |

🗺️ Migration Strategy

I've created two artifacts:

- migration_plan.md — full technical plan with column-by-column mapping, sanitization rules, SQL/PHP code snippets

- task.md — trackable phase-by-phase checklist (tick off as you go)

⚠️ Key Issues to Know Before Starting

- Patron passwords — Koha used MD5; Laravel needs bcrypt. All ~3,998 passwords will be reset to changeme123 with a forced change on first login.

- NULL emails — Many patrons have no email. Auto-generated as {cardnumber}@mtu.edu.ng.

- biblio split — biblio + biblioitems must be JOINed to produce one biblios record.

- Authorities MARC — 24,328 records need XML parsing to extract headings from marcxml blobs.

- MySQL → SQLite — All scripts go through a dual-connection Artisan command (reads MySQL temp DB, writes to SQLite).

Ready to start? I can build Phase 0–3 (the setup + reference data commands) right now if you'd like to begin executing.

========================================

Working Login Credentials:

- Staff / Admin Login (http://localhost:8000/login):

  - Username: admin (or Card Number: ADMIN001)

  - Redirects to: http://localhost:8000/dashboard

- General Patron Login (http://localhost:8000/opac/login):

  - Username: any migrated patron username or card number

  - Password: changeme123

  - Redirects to: http://localhost:8000/opac